Timeline

Project 	Progress And Planning

---Fifteen_Go

GROUP 15

Front-and-back timeline time-specific presentation

1.The First Iteration

- From the second week to the end of the fifth week, the first iteration was completed with the following timeline: (planning, risk analysis, implementation engineering, customer assessment)

- 2-25 Second week

- Develop plans: risk Analysis

- 2019 / 2 / 27 completion of business logic preliminary analysis  ( Dong version 1)

- 2019 / 2 / 28 complete plan formulation, package,Gantt

- 2019 / 3 / 3 completion of risk analysis

- 2019 / 3 / 4 third week  and  2019 / 3 / 11 Fourth week

- 2019 / 3 / 4 to implement the installation of front-end development environment, such as Nodejs , Npm ; installation and debugging of back-end development tools such as maven,mysql

- 2019 / 3 / 7 framework; Design of database tables

- 2019 / 3 / 11 Vue Grammar Learning, spring boot related Learning

- 2019 / 3 / 18 the fifth week

- implementation: customer Assessment

- 2019 / 3 / 18 completion of the web Home Page (initial edition);

- （初版首页图）

- implementation of the database;

- 3-19 完成 登陆页面（初版）

- 3-22 完成 注册页，表单页，员工表单 的表格制作（初版）

- 3-24 完成About Me制作（初版）

- 3-25 完成用户评估

（自己翻译一下插入截图哈哈哈 我太累了）

（底下还差一个董乐辉的表单图 也注明红字了）

2.The Second Iteration

- By the end of the sixth to eighth weeks, the second iteration plan will be completed:

- 2019 / 3 / 25:the sixth week

- Plan for the sixth week and risk analysis

- 2019 / 3.26 preliminary analysis of business logic

- adjustment of database structure and table content;

- 2019 / 3.27 Front-end Interactive Design (Dong Le-hui Edition)

- 2019 / 3.28 risk Assessment

- 2019 / 4 / 1; the seventh week

- implementation of the work in the seventh week of 2019 / 4 / 1;

- 2019 / 4 / 2 complete the landing page (version 2)

- 2019 / 4 / 3 complete the login page (version 3)

- 2019 / 4 / 3 complete the web home page (version 2)

- 2019 / 4 / 5 complete the form page. (version 2)

- （董乐辉端表单）

- 2019 / 4 / 5 form making of employee form (version 2)

- In 2019 / 4 / 8 week 8;

- implementation works:

- front-end data encapsulation is planned in 2019 / 4 / 8;

- back-end data transmission logic is planned in 2019 / 4 / 9;

- It is planned to complete the front-end program test in 2019-4-12

- the rear-end docking in 2019-4-14.

- The Third Iteration

- From the ninth to the twelfth week of the third iteration, the final iteration will be completed, as follows:

- Week 9 2019 / 4 / 15;

- It is planned to complete user authentication, user authorization and protected page redirection (version 3) in 2019 / 4 / 17

- user comment question function in 2019 / 4 / 19;

- It is planned to complete the employee-side inquiry, modification, and deletion of insurance policies in 2019 / 4 / 21.

- Week 10, 2019 / 4 / 22.

- plans to complete the bilingual feature by 2019 / 4 / 25;

- plans to complete the login function through the QQ and github third-party platforms by 2019 / 4 / 27;

- plans to complete the testing of the new functionality by 2019 / 4 / 28;

- week 11 for 2019 / 4 / 29.

- plans to implement mobile-side adaptation in 2019 / 5 / 1;

- plans to complete and test mobile-side adaptation in 2019 / 5 / 4;

- plans to host applications on cloud servers in 2019 / 5 / 5;

- 2019 / 5 / 6 weeks 12.

- plan to complete the full functionality of the page testing and delivery in 2019 / 5 / 6;